Risks From Lee Lambert Post-It® Session

(Modified to render “generic”)

Missed Requirements

Forget critical component – Final deliverable only partially usable

Design element missed – rework

Customer decides he/she doesn’t like design - Rework

Items installed in improper sequence – Rework and scrap

Customer changes his/her mind – rework

Original specifications inaccurate - rework

External stakeholder identifies legal concern – rework

Market research incomplete – deliverable incomplete

Initial metrics/measurements inaccurate – rework

Ambiguous requirement leads to misinterpretation – rework

Management shifts requirements mid-projects – rework, delays

Customer unhappy – rework, delays, reputation

Legal requirements overlooked – rework, delays, reputation

Environmental requirement overlooked – rework, delays, reputation

License/Permit/Regulatory

County/State/Fed won’t issue permits – Delays

Permits not approved as requested – Delays

Regulations change – Delays

Federal regulator rejects us – Delays

Site doesn’t pass inspection – Delays

Permits/Licensing delayed – delays

Repeated inspection failure – Project shut down

Inspector has a poor attitude – nit-picky delays

Inspector never shows up – delays

Materials

Materials not delivered on time – schedule slips

Wrong materials are delivered – schedule slips

Can’t get materials to do the work – schedule slips

Wrong components are delivered and used – rework

Don’t have enough materials to do the work – schedule slips

Materials discontinued – forcing change of design

Materials infected upon arrival – decontamination and rework

New materials don’t match existing materials in performance or cosmetics – rework or customer dissatisfaction

Materials are delivered, but don’t integrate with the system as constructed – rework, delays

Materials are damaged by team members – reorder, rework, delays

Infrastructure fails – rework

Regulatory

Workmanship/Performance

Contractor/Vendor damages existing infrastructure – Creating new work and delays

Total system failure, causing lawsuit/damage

Minor security hole left, causing long-term damage

Electrical not grounded properly – facility burns down

Fail quality inspection – rework and delays

System overload – complete system failure

Install wrong component – rework, delays

Cosmetics unacceptable – rework, delays

Faulty electrical/electronics – fire

Key component dropped/broken/damaged during implementation – rework, delays

Remedial work exceeds budget/schedule – delays/$$ overruns

Infrastructure unable to integrate with new implementation – rework, delays

Infrastructure incapable of supporting new implementation – rework, delays

Contractor/Vendor

Contractor staff unskilled – rework and delays

Contractor short-staffed – Delays

Contractor no-show – Delays

Contractor unavailable – Delays

Contractor goes out of business, forcing re-bid

Contractor performs poor work – rework and delays

Contractor takes ill – delays

Contractor damages infrastructure – delays, rework and new work

Contractor schedule conflicts with the organization – delays

Components may be delayed in shipping – delays

Can’t find components – delays

Subcontractors no-show - delays

Contractor may abscond with the initial payment – Loss of $$

Contractor may determine work is too daunting - rebid

Force Majeure

Hurricane hits, adding to cost and schedule

Persistent rain happens, adding to schedule

Severe storm causes damage to existing work product

Team member injured – delays

Team member injured – Damages

Species on endangered species list may be harmed by project – Work stops

Fire on site – rework, delays

Rain/Snow creates altered site conditions, limiting ability of system to perform

Facility burns down, negating the need for the project

Disease strikes the organization – no activity

Team/Organization

Management co-owner may leave, and budgetary support may vanish

Workers no-show – delays

Workers take ill – delays

Workers call in sick – delays

Budget

Cost may exceed budget - $$ shortfall

Contractor may go bankrupt – Lost $$

Costs escalate - $$ shortfall

Money dries up in the organization – Funds not available – project cancelled

Gas prices increase, increasing all delivery/travel costs